## Slide 1
(Project Manager)
SCRUM Master
(Helps Select Best Features)
Product Owner
SMEs (Estimate Time, Execute Sprints, and Test SW)
When scaling, group all elements to be scaled. Scale as needed. Use the “Increase Font Size,” “Decrease Font Size” buttons or manually change the font size for the editable text.
Users
Customers
Executives
Developers
Testers
Requirements
Product Backlog
A
Select Features from Wish List
B
C
D
E
F
Release Backlog
A
Prioritize and Estimate Time for Selected Features
C
E
16 hrs
32 hrs
14 hrs
Sprint Backlogs
4-12 Concurrent Sprints (3-30 Days Each)
Software Ready
1
Burndown Chart (Controls Schedule and Cost)
Days
Work Remaining
Burndown Velocity
On Track
Off Track
Daily 10 Minute Stand-up Meets with SCRUM Master and SMEs
2
3
4
5
Sprint 1
Ready to Ship SW
Sprint 2
Ready to Ship SW
Sprint N
Ready to Ship SW